Project Planning Phase

Planning Logic

Incident Lifecycle Automation in ServiceNow

| Date |  |
| --- | --- |
| Team ID |  |
| Project Name | Incident Lifecycle Automation in ServiceNow |

Planning Logic: A Sprint is a fixed period in which the team works to complete a set of tasks. An Epic is a large requirement that is broken into smaller stories. A Story is a small task that forms part of an Epic. A Story Point represents the relative effort required to complete a story.

| Story Point | Task Difficulty |
| --- | --- |
| 1 | Very Easy task |
| 2 | Normal task |
| 3 | Moderate task |
| 5 | Difficult task |

Sprint 1

Service and Service Offering Setup (USN-1) – 5 Story Points

Incident Management / Incident Creation (USN-2) – 5 Story Points

Incident Classification (USN-3) – 3 Story Points

Total Story Points in Sprint 1 = 5 + 5 + 3 = 13

Sprint 2

Knowledge & Agent Assist (USN-4) – 5 Story Points

Assignment & Reassignment (USN-5) – 5 Story Points

Level 2 Incident Tracking / Investigation (USN-6) – 3 Story Points

Total Story Points in Sprint 2 = 5 + 5 + 3 = 13

Sprint 3

Emergency Change (USN-7) – 5 Story Points

Child Incident Management (USN-8) – 5 Story Points

Incident Resolution (USN-9) – 3 Story Points

Total Story Points in Sprint 3 = 5 + 5 + 3 = 13

Sprint 4

Knowledge Creation (USN-10) – 5 Story Points

SLA & Related Record Validation (USN-11) – 5 Story Points

Testing & Final Validation (USN-12) – 2 Story Points

Total Story Points in Sprint 4 = 5 + 5 + 2 = 12

Total Story Points, Sprint Schedule & Velocity

| Sprint | Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 20 Aug 2026 | 25 Aug 2026 | 13 | 25 Aug 2026 |
| Sprint-2 | 13 | 6 Days | 26 Aug 2026 | 31 Aug 2026 | 13 | 31 Aug 2026 |
| Sprint-3 | 13 | 6 Days | 01 Sep 2026 | 06 Sep 2026 | 13 | 06 Sep 2026 |
| Sprint-4 | 12 | 6 Days | 07 Sep 2026 | 12 Sep 2026 | 12 | 12 Sep 2026 |

Total Story Points and Velocity

Sprint 1 = 13 Story Points

Sprint 2 = 13 Story Points

Sprint 3 = 13 Story Points

Sprint 4 = 12 Story Points

Total Story Points = 13 + 13 + 13 + 12 = 51

Number of Sprints = 4

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 51 / 4 = 12.75 Story Points per Sprint

Average Velocity per Day = 12.75 / 6 = 2.125 Story Points per Day